AI 智能作业批改 Web 平台

测试用例设计与执行报告（三）

| 项目 | 内容 |
| --- | --- |
| 项目名称 | AI 智能作业批改 Web 平台（ai-homework-correction） |
| 报告编号 | TEST-REPORT-03 |
| 编制人 | 王晨宇（测试与 RAG 模块） |
| 复核人 | 刘广（组长） |
| 编制日期 | 2026-10-30 |
| 代码基线 | main 分支 bb4eb51 |
| 执行环境 | Windows 11 / Python 3.13.14 / pytest 9.1.1 / pytest-cov 7.1.0 |

# 一、测试目标与范围

本次测试面向第四轮迭代后的完整业务代码，目标是验证以下能力在真实代码路径上可用、可回归：

① 用户注册、登录、JWT 鉴权与角色权限隔离；

② 作业图片上传、OCR 文本清洗与手动录入降级；

③ RAG 知识库解析、切片、TF-IDF 检索与学段/教材版本标签过滤；

④ DeepSeek 批改调用的 JSON 解析、异常处理与结果结构化；

⑤ 批改结果落库、错题自动收录与错题本 CRUD；

⑥ 知识库管理接口的权限与敏感字段隔离（本次 D-02 缺陷修复）。

# 二、测试策略与分层

采用「单元 → 集成 → 端到端」三层金字塔结构：下层保证算法与解析逻辑正确，中层保证接口契约与权限正确，上层保证完整业务链路可用。真实 LLM 与真实 OCR 依赖外部环境，默认以 marker 排除，避免用例伪通过。

| 层级 | 覆盖对象 | 取舍理由 | 本次用例数 | 执行方式 |
| --- | --- | --- | --- | --- |
| 单元测试 (unit) | 纯函数与算法：OCR 文本清洗、docx/txt 解析、切片、分词、TF-IDF、JSON 提取、Prompt 组装、RAG 标签与索引状态 | 不依赖网络与数据库，执行快、定位准；算法错在这里暴露 | 57 | pytest -m unit |
| 集成测试 (integration) | Flask 路由 + 临时 SQLite + 沙箱 RAG：鉴权、参数校验、错题 CRUD、知识库上传/删除/检索、敏感字段隔离 | 验证接口契约、状态码、权限与数据隔离；外部依赖用临时目录替代 | 36 | pytest -m integration |
| 端到端测试 (e2e) | 登录 → 上传 → 批改（mock LLM）→ 错题落库 → 错题本查询；用户数据隔离；设置项影响切片 | 验证跨模块协作与持久化；仅 mock LLM 网络层，不 mock 业务校验层 | 4 | pytest -m e2e |
| 真实依赖 (deselected) | 真实 DeepSeek 调用 1 条、真实 Tesseract OCR 1 条 | 依赖 Key / 本地引擎，默认不执行；无依赖时 skip，不允许伪装通过 | 2（排除） | --with-llm / --with-ocr |

实际选中执行 97 条：Unit 57 条、Integration 36 条、E2E 4 条；另有 2 条因外部依赖被 marker 排除（deselected）。

# 三、用例设计方法

| 方法 | 应用场景 | 示例 |
| --- | --- | --- |
| 等价类划分 | 输入域取典型有效/无效值 | 登录：正确口令、错误口令、超长/过短用户名 |
| 边界值分析 | 数值与长度边界 | 密码 5 位/6 位；切片长段落刚好等于 size；top_k 上下限 |
| 错误推测 | 易错路径与历史缺陷 | 索引 JSON 损坏、docx 表格、HTTP 401/402/429/500、乱码输入 |
| 场景法 | 完整业务链路 | E2E：批改后错题自动落库并可查询 |
| 权限矩阵 | 角色 × 资源 × 操作 | 学生/管理员访问知识库统计、设置、补标接口 |
| 缺陷回归 | 缺陷单驱动的修复验证 | D-02/D-05/D-06/D-09 各自配套回归用例 |

# 四、用例设计表

说明：按模块归并为 20 条设计项，1 条设计项对应 N 条自动化用例（附录 A 给出 97 条用例的一一对应清单）；「实际结果」均为本次实际执行结果。

| 编号 | 所属模块 | 用例标题 | 前置条件 | 操作步骤 | 预期结果 | 实际结果 | 结论 | 自动化用例数 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-U-01 | OCR 文本清洗 | OCR 输出含 CRLF、连续空行、制表符与不间断空格；输入为空或 None | 直接调用 clean_ocr_text | 换行归一为 LF；空行最多保留 1 个；空白压缩为单空格；None/空串返回空串 | 全部断言通过 | 通过 | 5 |  |
| TC-U-02 | 文档解析 | 准备 UTF-8/GBK txt、含多余空白的文本、未知扩展名文件 | 调用 parse_file | 中文内容正确读取；格式清洗生效；未知类型抛 RuntimeError | 全部断言通过 | 通过 | 4 |  |
| TC-U-03 | 切片策略 | 短段落、超长单段、末块过短等输入 | 调用 chunk_text | 短段落合并；超长段滑窗且带重叠；末块并入上一块 | 全部断言通过 | 通过 | 4 |  |
| TC-U-04 | 分词与 TF-IDF | 中英文混合文本、同义/无关文本、空文档 | 调用 tokenize / TfidfEmbedder | 英文转小写按词切分；中文单字+二元组；相同文本余弦=1；相关文本得分高于无关文本 | 全部断言通过 | 通过 | 5 |  |
| TC-U-05 | RAG 检索 | 空库、入库后检索、删除资料、无关查询、同路径重复入库 | 调用 add_file / search / delete_doc | 空库返回空；相关内容命中；删除后不再召回；低分被过滤；重复入库覆盖不重复计数 | 全部断言通过 | 通过 | 5 |  |
| TC-U-06 | LLM JSON 与 Prompt | 合法 JSON、前后夹带文本、无 JSON、空文本、有无 RAG 上下文 | 调用 _extract_json / grade_homework（mock 网络层） | 正确提取 JSON；垃圾输入抛错；空文本报参；Prompt 含参考资料或提示无资料 | 全部断言通过 | 通过 | 6 |  |
| TC-U-07 | 边界与异常 | HTTP 401/402/429/500、超时、连接失败、乱码；OCR 缺文件/非图片/空图/无引擎 | mock requests 返回异常；调用 ocr_image 与 clean_ocr_text | 错误被转换为可读异常并重试；OCR 降级 manual 不抛未捕获异常 | 全部断言通过 | 通过 | 13 |  |
| TC-U-08 | RAG 标签 | 入库带 stage/textbook、旧数据无标签、补标/清标、重载索引 | add_file / search / update_doc_labels / 重建引擎 | 标签写入文档与切片并持久化；过滤只召回匹配或通用资料 | 全部断言通过 | 通过 | 6 |  |
| TC-U-09 | 测试基座（D-05） | 检查 conftest 源码；调用 init_tmp_db | 读取 conftest.py；查询 sqlite_master 与 users 表 | 无 CREATE TABLE DDL；表结构与账号由 app.init_db() 创建 | 全部断言通过 | 通过 | 2 |  |
| TC-U-10 | 索引状态（D-06） | 索引缺失、JSON 损坏、结构错误、正常索引 | 构造文件后实例化 RAGEngine，读取 stats().index_status | 分别返回 missing/corrupt/corrupt/ok；损坏文件不被覆盖；正常索引可检索 | 全部断言通过 | 通过 | 4 |  |
| TC-U-11 | docx 表格（D-09） | 构造含 w:tbl 的 docx | parse_file 提取；再入库检索 | 表格按行输出为「单元格 ¦ 单元格」；无 XML 标签泄漏；表格文字可命中检索 | 全部断言通过 | 通过 | 3 |  |
| TC-I-01 | 注册登录与鉴权 | 无 Token、错误口令、重复用户名、短密码、越权修改他人错题 | 调用 /api/auth/*、/api/mistakes/* | 401/403/400 状态码与业务提示正确；注册成功签发 Token | 全部断言通过 | 通过 | 12 |  |
| TC-I-02 | 上传与批改校验 | 未选文件、非法扩展名、空题目、未配置 Key | 调用 /api/homework/upload 与 /grade | 分别返回参数错误、拒绝类型、缺少题目、友好 Key 提示 | 全部断言通过 | 通过 | 4 |  |
| TC-I-03 | 错题本 CRUD | 空库、按学科/掌握状态/关键词筛选、标记掌握、删除 | 调用 /api/mistakes | 筛选结果正确；掌握状态与删除持久化到数据库 | 全部断言通过 | 通过 | 6 |  |
| TC-I-04 | 知识库管理 | 管理员上传 txt、非法扩展、删除资料、保存设置、检索 | 调用 /api/knowledge/* 与 /api/settings | 资料入库计数变化；非法类型拒绝；设置持久化；检索结构完整 | 全部断言通过 | 通过 | 5 |  |
| TC-I-05 | 知识库隐私（D-02） | 学生/管理员分别读取 stats 与 docs；未登录访问 | GET /api/knowledge/stats、/api/knowledge/docs | 学生响应不含 folder 与 path；管理员可见；未登录 401；响应体不含磁盘路径 | 全部断言通过 | 通过 | 5 |  |
| TC-I-06 | RAG 标签 API | 上传带标签、按 stage 检索、补标权限/404、批改传 stage | 调用 /api/knowledge/upload、/search、PUT labels、/api/homework/grade | 标签可见；过滤生效；学生补标 403；不存在 404 | 全部断言通过 | 通过 | 4 |  |
| TC-E-01 | 批改→错题落库 | 教师账号登录、知识库扫描入库、mock LLM 返回 2 道错题 | 上传文本批改 → 查询错题本 | 记录与 2 条错题落库，字段非空，知识点正确 | 全部断言通过 | 通过 | 2 |  |
| TC-E-02 | 用户数据隔离 | alice 与 bob 各自批改 | 分别查询对方错题/记录 | 互相不可见 | 全部断言通过 | 通过 | 1 |  |
| TC-E-03 | 设置影响 RAG | 修改 chunk_size 后新增资料 | 对比切片数量 | 新设置在下一次入库时生效 | 全部断言通过 | 通过 | 1 |  |

覆盖核对：设计项合计对应自动化用例 5+4+4+5+5+6+13+6+2+4+3 + 12+4+6+5+5+4 + 2+1+1 = 97 条，与实际收集 97 条一致，无「文档有、代码无」或「代码有、文档无」的用例。

# 五、执行记录

执行命令：python run_tests.py --color=no（等价于 pytest tests -m "not require_llm and not require_ocr and not slow"）

执行结果：97 passed，0 failed，2 deselected，耗时 36.84s。

分层统计：Unit 57 条（58.8%）全部通过；Integration 36 条（37.1%）全部通过；E2E 4 条（4.1%）全部通过。

图 1  python run_tests.py 执行结果（97 passed / 2 deselected）

完整执行日志见 doc/测试执行记录_三.txt，用例清单见 doc/测试用例清单_三.txt。

# 六、覆盖率报告

执行命令：python -m pytest tests -m "not require_llm and not require_ocr and not slow" --cov=app --cov=config --cov=ocr_service --cov=rag_engine --cov=llm_service --cov-report=term-missing

| 模块 | 语句数 | 未覆盖 | 覆盖率 | 主要未覆盖点 |
| --- | --- | --- | --- | --- |
| app.py | 332 | 36 | 89% | 错误分支与部分异常返回、页面兜底路由 |
| config.py | 55 | 12 | 78% | JWT 密钥首次生成分支、环境变量覆盖分支 |
| llm_service.py | 78 | 7 | 91% | 真实网络调用的重试细节 |
| ocr_service.py | 19 | 6 | 68% | 真实 Tesseract 调用分支（本机未安装引擎） |
| rag_engine.py | 301 | 42 | 86% | pdf 解析、损坏 docx 兜底、部分异常路径 |
| 合计 | 785 | 103 | 87% | — |

覆盖率数据来自本次实际执行（pytest-cov 7.1.0）。

# 七、缺陷回归验证（T-E09）

本次王晨宇负责的 4 条缺陷均已修复，并各自配套自动化回归用例；修复后全量回归 97 passed。

| 缺陷 | 问题 | 修复位置 | 回归用例 | 结果 |
| --- | --- | --- | --- | --- |
| D-02 | 知识库统计/资料接口暴露服务器绝对路径，且仅凭登录即可读 | app.py：_public_doc；stats/docs 按角色裁剪 | tests/integration/test_knowledge_privacy.py 5 条 | 通过 |
| D-05 | conftest 复制一份建表 DDL，与 app.py 双份维护 | tests/conftest.py：改为调用 app.init_db() | tests/unit/test_regression_e09.py 2 条 | 通过 |
| D-06 （索引） | 索引文件损坏时静默回退空库，无法定位 | rag_engine.py：index_status = missing/corrupt/ok，stats 暴露 | tests/unit/test_regression_e09.py 4 条 | 通过 |
| D-09 | docx 内表格文字不入库，正则误匹配 <w:tblPr> | rag_engine.py：_read_docx 改用 ElementTree 解析表格行 | tests/unit/test_regression_e09.py 3 条 | 通过 |

# 八、未覆盖点与原因

| 未覆盖项 | 原因 | 后续计划 |
| --- | --- | --- |
| 真实 DeepSeek 批改（1 条 require_llm） | 依赖有效 API Key 与额度，CI/本地默认无 Key | 保留 1 条冒烟用例，配置 Key 后以 --with-llm 单独执行 |
| 真实 Tesseract 图片识别（1 条 require_ocr） | 本机未安装 Tesseract 引擎；用例在无依赖时 skip，不伪装通过 | 安装引擎或接入云 OCR 后以 --with-ocr 执行 |
| PDF 解析分支 | 仓库无授权 PDF 样张；pypdf 为可选依赖 | 补充公开样例 PDF 与解析用例 |
| 前端交互与浏览器 E2E | 当前 pytest 体系只覆盖 HTTP 层，未引入 Playwright/Selenium | V1.1 引入浏览器自动化，覆盖分页、Toast、级联选择 |
| 并发与性能 | 无压测环境与指标基线 | 使用 Locust 做上传/批改并发压测 |

# 九、结论

本轮共设计并执行 97 条自动化用例（Unit 57 / Integration 36 / E2E 4），全部通过，语句覆盖率 87%；D-02、D-05、D-06（索引）、D-09 四条缺陷完成修复并通过回归验证。测试体系已能覆盖主链路、权限边界、异常分支与缺陷回归，可作为后续版本的回归基线。

# 附录 A  自动化用例清单（97 条）

清单由 pytest --collect-only 实际收集生成，与执行结果一一对应。

| # | 层级 | 文件 | 用例 |
| --- | --- | --- | --- |
| 1 | E2E | e2e/test_e2e_pipeline.py | TestE2EGradingAndMistakes::test_e2e_grade_then_mistakes_auto_recorded[alice] |
| 2 | E2E | e2e/test_e2e_pipeline.py | TestE2EGradingAndMistakes::test_e2e_grade_then_mistakes_auto_recorded[bob] |
| 3 | E2E | e2e/test_e2e_pipeline.py | TestE2EGradingAndMistakes::test_e2e_data_isolation_alice_cannot_see_bob |
| 4 | E2E | e2e/test_e2e_pipeline.py | TestE2ESettingsApplyToRAG::test_change_chunk_size_reflected_on_next_add_file |
| 5 | Integration | integration/test_api_integration.py | TestAuth::test_register_success_returns_token_and_user |
| 6 | Integration | integration/test_api_integration.py | TestAuth::test_register_duplicate_username_blocked |
| 7 | Integration | integration/test_api_integration.py | TestAuth::test_register_short_password_rejected |
| 8 | Integration | integration/test_api_integration.py | TestAuth::test_register_username_format_length |
| 9 | Integration | integration/test_api_integration.py | TestAuth::test_login_success_returns_token |
| 10 | Integration | integration/test_api_integration.py | TestAuth::test_login_wrong_password_401 |
| 11 | Integration | integration/test_api_integration.py | TestAuth::test_access_mistakes_without_token_is_401 |
| 12 | Integration | integration/test_api_integration.py | TestAuth::test_access_grade_without_token_is_401 |
| 13 | Integration | integration/test_api_integration.py | TestAuth::test_mistake_cross_user_modify_blocked |
| 14 | Integration | integration/test_api_integration.py | TestAuth::test_student_cannot_call_admin_endpoint |
| 15 | Integration | integration/test_api_integration.py | TestAuth::test_admin_can_access_settings |
| 16 | Integration | integration/test_api_integration.py | TestAuth::test_auth_me_endpoint_returns_user_info |
| 17 | Integration | integration/test_api_integration.py | TestHomeworkGradeAPI::test_upload_no_file_blocked |
| 18 | Integration | integration/test_api_integration.py | TestHomeworkGradeAPI::test_upload_bad_ext_blocked |
| 19 | Integration | integration/test_api_integration.py | TestHomeworkGradeAPI::test_grade_empty_question_blocked |
| 20 | Integration | integration/test_api_integration.py | TestHomeworkGradeAPI::test_grade_without_deepseek_key_returns_friendly_error |
| 21 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_list_mistakes_empty |
| 22 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_filter_by_subject |
| 23 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_filter_by_mastered |
| 24 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_filter_by_keyword_on_question_and_kp |
| 25 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_toggle_mastered_updates_db |
| 26 | Integration | integration/test_api_integration.py | TestMistakesCRUD::test_delete_mistake_removes_from_db |
| 27 | Integration | integration/test_api_integration.py | TestKnowledgeAPI::test_upload_txt_as_admin_creates_doc |
| 28 | Integration | integration/test_api_integration.py | TestKnowledgeAPI::test_upload_bad_ext_rejected |
| 29 | Integration | integration/test_api_integration.py | TestKnowledgeAPI::test_delete_doc_removes_from_stats |
| 30 | Integration | integration/test_api_integration.py | TestKnowledgeAPI::test_settings_save_persists |
| 31 | Integration | integration/test_api_integration.py | TestKnowledgeAPI::test_knowledge_search_returns_expected_structure |
| 32 | Integration | integration/test_knowledge_privacy.py | TestKnowledgePrivacy::test_stats_student_hides_folder_and_abs_path |
| 33 | Integration | integration/test_knowledge_privacy.py | TestKnowledgePrivacy::test_stats_admin_sees_folder_and_path |
| 34 | Integration | integration/test_knowledge_privacy.py | TestKnowledgePrivacy::test_docs_student_has_no_abs_path |
| 35 | Integration | integration/test_knowledge_privacy.py | TestKnowledgePrivacy::test_docs_admin_keeps_path |
| 36 | Integration | integration/test_knowledge_privacy.py | TestKnowledgePrivacy::test_knowledge_requires_login |
| 37 | Integration | integration/test_rag_label_api.py | TestRagLabelAPI::test_upload_with_labels_visible_in_docs |
| 38 | Integration | integration/test_rag_label_api.py | TestRagLabelAPI::test_search_api_filters_by_stage |
| 39 | Integration | integration/test_rag_label_api.py | TestRagLabelAPI::test_labels_endpoint_update_404_and_forbidden |
| 40 | Integration | integration/test_rag_label_api.py | TestRagLabelAPI::test_grade_passes_stage_to_rag_filter |
| 41 | Unit | unit/test_boundary_exceptions.py | TestOCRBoundary::test_ocr_missing_file_no_ocr_marker |
| 42 | Unit | unit/test_boundary_exceptions.py | TestOCRBoundary::test_ocr_non_image_bytes |
| 43 | Unit | unit/test_boundary_exceptions.py | TestOCRBoundary::test_ocr_empty_image_file |
| 44 | Unit | unit/test_boundary_exceptions.py | TestOCRBoundary::test_ocr_without_tesseract_env |
| 45 | Unit | unit/test_boundary_exceptions.py | TestOCRBoundary::test_clean_ocr_text_garbled_and_control_chars |
| 46 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_http_401_invalid_key |
| 47 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_http_402_insufficient_balance |
| 48 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_http_429_rate_limited |
| 49 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_http_500_server_error |
| 50 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_request_timeout |
| 51 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_connection_error_exhausts_retry |
| 52 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_json_mode_400_degrades_to_plain_and_succeeds |
| 53 | Unit | unit/test_boundary_exceptions.py | TestLLMHttpBoundary::test_grade_homework_garbled_input_no_crash |
| 54 | Unit | unit/test_rag_labels.py | TestRagLabels::test_add_file_stamps_labels_on_doc_and_chunks |
| 55 | Unit | unit/test_rag_labels.py | TestRagLabels::test_search_filters_by_stage |
| 56 | Unit | unit/test_rag_labels.py | TestRagLabels::test_search_filters_by_textbook_version |
| 57 | Unit | unit/test_rag_labels.py | TestRagLabels::test_untagged_legacy_data_recalled_under_any_filter |
| 58 | Unit | unit/test_rag_labels.py | TestRagLabels::test_labels_persist_across_engine_reload |
| 59 | Unit | unit/test_rag_labels.py | TestRagLabels::test_update_doc_labels_relabel_clear_and_missing |
| 60 | Unit | unit/test_regression_e09.py | TestTestBaseNoDuplicateDDL::test_conftest_contains_no_create_table_ddl |
| 61 | Unit | unit/test_regression_e09.py | TestTestBaseNoDuplicateDDL::test_schema_created_by_app_init_db |
| 62 | Unit | unit/test_regression_e09.py | TestIndexStatus::test_missing_index_reports_missing |
| 63 | Unit | unit/test_regression_e09.py | TestIndexStatus::test_corrupt_index_reports_corrupt_and_keeps_file |
| 64 | Unit | unit/test_regression_e09.py | TestIndexStatus::test_wrong_structure_reports_corrupt |
| 65 | Unit | unit/test_regression_e09.py | TestIndexStatus::test_valid_index_reports_ok_and_search_works |
| 66 | Unit | unit/test_regression_e09.py | TestDocxTableParsing::test_table_cells_extracted |
| 67 | Unit | unit/test_regression_e09.py | TestDocxTableParsing::test_paragraph_still_extracted |
| 68 | Unit | unit/test_regression_e09.py | TestDocxTableParsing::test_table_text_can_be_indexed_and_searched |
| 69 | Unit | unit/test_unit_core.py | TestOCRTextClean::test_crlf_normalized_to_single_lf |
| 70 | Unit | unit/test_unit_core.py | TestOCRTextClean::test_multiple_blank_lines_collapsed |
| 71 | Unit | unit/test_unit_core.py | TestOCRTextClean::test_tab_and_spaces_squeezed |
| 72 | Unit | unit/test_unit_core.py | TestOCRTextClean::test_empty_and_none_safe |
| 73 | Unit | unit/test_unit_core.py | TestOCRTextClean::test_real_mixed_noise |
| 74 | Unit | unit/test_unit_core.py | TestDocumentParsing::test_txt_utf8 |
| 75 | Unit | unit/test_unit_core.py | TestDocumentParsing::test_txt_gbk_fallback |
| 76 | Unit | unit/test_unit_core.py | TestDocumentParsing::test_text_is_cleaned_after_parse |
| 77 | Unit | unit/test_unit_core.py | TestDocumentParsing::test_unknown_ext_raises_runtime_error |
| 78 | Unit | unit/test_unit_core.py | TestChunking::test_short_paragraphs_merged_into_one_chunk |
| 79 | Unit | unit/test_unit_core.py | TestChunking::test_very_long_paragraph_uses_sliding_window |
| 80 | Unit | unit/test_unit_core.py | TestChunking::test_last_short_chunk_merged_into_previous |
| 81 | Unit | unit/test_unit_core.py | TestChunking::test_chunk_preserves_paragraph_break_when_possible |
| 82 | Unit | unit/test_unit_core.py | TestTokenizeAndTFIDF::test_tokenize_english_lowercase_words |
| 83 | Unit | unit/test_unit_core.py | TestTokenizeAndTFIDF::test_tokenize_chinese_single_and_bigrams |
| 84 | Unit | unit/test_unit_core.py | TestTokenizeAndTFIDF::test_tfidf_cosine_identical_is_one |
| 85 | Unit | unit/test_unit_core.py | TestTokenizeAndTFIDF::test_tfidf_cosine_ordering_matches_semantic |
| 86 | Unit | unit/test_unit_core.py | TestTokenizeAndTFIDF::test_empty_doc_and_query_cosine_zero |
| 87 | Unit | unit/test_unit_core.py | TestRAGEngineEndToEndSearch::test_empty_engine_search_returns_empty |
| 88 | Unit | unit/test_unit_core.py | TestRAGEngineEndToEndSearch::test_add_file_and_search_matches |
| 89 | Unit | unit/test_unit_core.py | TestRAGEngineEndToEndSearch::test_delete_doc_removes_its_chunks_from_search |
| 90 | Unit | unit/test_unit_core.py | TestRAGEngineEndToEndSearch::test_low_score_filter_drops_irrelevant |
| 91 | Unit | unit/test_unit_core.py | TestRAGEngineEndToEndSearch::test_same_path_added_twice_overwrites_instead_of_duplicate |
| 92 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_extract_json_strict_valid |
| 93 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_extract_json_surrounded_by_extra_text |
| 94 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_extract_json_garbage_raises |
| 95 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_grade_homework_raises_on_empty_text |
| 96 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_grade_homework_context_assembly |
| 97 | Unit | unit/test_unit_core.py | TestLLMPureLogic::test_grade_homework_no_knowledge_uses_note |